## Slide 1: Celonis P2P Process Mining
Business Requirements Document (BRD)
Presenter: [Your Name/Title]
Date: June 2026

## Slide 2: Project Objectives & Scope
• Drive touchless invoice processing
• Maximize working capital
• Eliminate duplicate payments
• Reduce cycle times
• ERP Scope: SAP S/4HANA / Oracle Cloud
• Company Codes, Plants, Regions
• 12–24 months historical data

## Slide 3: Current Challenges
• Manual invoice processing
• Invoice blocks and delays
• Duplicate payments
• Maverick buying
• Limited process visibility

## Slide 4: Event Log Requirements
• Case ID: EBELN + EBELP
• Activity Name
• Timestamp
• Sorting Attribute
• User Information
• Vendor, Material Group, Plant, Value

## Slide 5: Standard P2P Process Flow
PR Creation → Approval → PO Creation → PO Approval → PO Dispatch → Goods Receipt → Invoice Receipt → Invoice Validation → Payment

## Slide 6: Process Activities to Map
Purchasing, Logistics, Accounts Payable, Treasury, Rework Activities

## Slide 7: Rework Activities
• Change Price
• Change Quantity
• Change Delivery Date
• Change Vendor
• Invoice Reversal

## Slide 8: Core KPIs
• Touchless Invoice %
• No-Touch PO %
• PR-to-PO Cycle Time
• PO-to-GR Cycle Time
• Invoice-to-Payment Cycle Time

## Slide 9: Compliance KPIs
• First Time Right %
• 3-Way Match Compliance %
• Invoice Block Rate
• Contract Compliance %

## Slide 10: Financial KPIs
• DPO
• Early Payment Discount Capture
• Spend Analysis
• Working Capital Metrics

## Slide 11: SAP Data Architecture
EKKO, EKPO, EKBE, EBAN, LFA1, LFB1, RBKP, RSEG, BKPF, BSEG

## Slide 12: Change Log Requirements
CDHDR and CDPOS tracking for changes and historical rework

## Slide 13: Data Pipeline & Transformation
Delta Loads, Data Cleansing, Harmonization, KPI Calculation, Near Real-Time Refresh

## Slide 14: Executive Dashboard Requirements
Spend Overview, Compliance Scorecard, Automation KPIs, Savings Opportunities

## Slide 15: Procurement Dashboard Requirements
PO Backlog, Approval Delays, Vendor Performance, Maverick Buying

## Slide 16: Accounts Payable Dashboard Requirements
Blocked Invoices, Duplicate Risks, Aging Analysis, Discount Opportunities

## Slide 17: Celonis Action Flows
Duplicate Prevention, Invoice Resolution, Vendor Term Validation, Maverick Buying Alerts

## Slide 18: Security & Governance
RBAC, SSO, Audit Logs, Data Encryption, Ownership Model

## Slide 19: Success Criteria
80%+ Touchless Processing, 20% Cycle Time Reduction, 95% FTR

## Slide 20: Implementation Roadmap
Discovery → Integration → Data Model → KPI Validation → Dashboards → UAT → Go-Live